## Slide 1: Project End Analysis
Jonathan Dowe & Sandro Britto | Home Sweet Home

## Slide 2: Project Overview
Alison recently inherited her father’s real estate agency, Home Sweet home after he passed in a car accident. She has decided to expand the business to the next door premise with the $75,000 She received from her father’s will. The business has no outstanding debt. Through the business plan Alison decided to get a bank loan $125,000. The business plan also notes that there is a dire need to update their information systems. Thus they have contacted us to build their new information system.

## Slide 3: Breakdown of Work
Work was organized into the sections of the end deliverables of the project:
Classes
Use Cases
Sequence Diagrams
Test scenarios
CROC Cards
Class Diagrams

## Slide 4: Breakdown of Work
Nature of the CROC Cards allowed for Classes to be set
The Class Diagram layout can be better seen when the Use Cases Test Cases CROC Cards and Sequence Diagrams were completed
Thus the Use Cases, Test Cases, Sequence Diagrams, and CROC Cards were assessed as greater priority items

## Slide 5: Project Team Roles and Responsibilities
Jonathan Dowe Project Manager
Sandro Britto Assistant Project Manager
Team Member 3 Evan Ling
Team Member 4 Radfan Munasser
Team Member 5 Paula Henry
Team Member 6 Ian Spera

## Slide 6: Project Team Roles and Responsibilities
Each team member were well versed and eagerly took on responsibilities and cooperated well. The initial work was evenly split
The synergy of the team was great and allowed for us to get what was nedded done ahead of time
Notes: May require more than one slide

## Slide 7: Quality Issues
We are pleased to say that there were a small number of quality of work issues when creating the machine artifacts from the hand drawn ones
There were also a few instances of where noticing that there were just a few holes from how the Use Cases function
The biggest issue was cause and caught by the Project manager wich was the Use and test cases for Creating a property
  Steps were immediately taken to correct the issue

## Slide 8: Project Schedule and Milestones
Milestone 1
Introduction
Milestone 2
Classes & Use Cases
Milestone 3
Class & Sequence Diagrams
Milestone 4
Test Scenarios and Crock Gards
3/2/2017
3/2/2017-3/9/2017
3/9/2017
3/26/2017
Stretch Milestone
Change Management Preparation

## Slide 9: Milestones
After the team was given a brief introduction to the project it was pointed out that in the classes were technically listed in the project plan and no action was needed for them at the moment.
The team was able to fininsh all of the work for that day and proceeded to move on to the next days wor

## Slide 10: Perperation for the furture
  While looking at some of the aspects of the project. It came to my attention that there were someinstances where a simple Boolean value in a field would be able to save time needed for the futer project managers for this project
  Creating an terminology appendix to give clarity into the information needed for each file and record withing the Home Sweet Home Project would give the future managers a the ability to keep the language consistant at each phase